## Slide 1: Action Planning in Response to Enabling and Disabling Factors
By: Giacomo Rambaldi and M.K. McCall
Unit: M05U04
Notes: <number>
Note for the presenter: Before delivering this presentation, read the Handout for Trainee: “Action Planning in Response to Enabling and Disabling Factors”, read the Example (handout) and get familiar with Exercise No. 1: SWOT Analysis.

## Slide 2: Content
Introduction
Action planning with SWOT analysis
SWOT analysis
Notes: <number>

## Slide 3: Introduction
This Unit introduces the SWOT analysis and its use in identifying and evaluating strengths, weaknesses, opportunities and threats within the context of an intervention having a participatory GIS component.
SWOT is useful for action planning in response to the identification and analysis of enabling and disabling factors.
Notes: <number>
SWOT = strengths, weaknesses, opportunities, threats

## Slide 4: Action planning with SWOT analysis
SWOT analysis is a method for assessing enabling and disabling factors.
Implementation of mapping initiatives requires identifying and assessing enabling and disabling factors.
Some factors may be “killing factors”.
Implementers should build on positive factors and address negative factors.
Notes: <number>

## Slide 5: SWOT analysis
Notes: <number>

## Slide 6: SWOT analysis
Purpose
Notes: <number>

## Slide 7: SWOT analysis
Strengths and weaknesses refer to the actual situation.
Opportunities and threats assess possible future scenarios.
Notes: <number>

## Slide 8: SWOT analysis
Strengths enhance performance.
Weaknesses constrain performance.
Opportunities are favourable conditions.
Threats are negative scenarios.
Notes: <number>

## Slide 9: SWOT analysis
SWOT analysis can be undertaken to:
  appraise and select which idea/project is most suitable for implementation;
  plan strategies and action about how to implement a project;
  assess how an existing activity could be improved.
Notes: <number>